<QWALLITY APP>

TEST PLAN TEMPLATE

Release <1>

<22/03/25> - <12/05/25>

# TABLE OF CONTENTS

1	Introduction

1.1	Purpose of The Test Plan Document	3

2	Test ITEM	4

2.1	Project description	4

2.2	Items to be Tested / Not Tested	5

2.3	Items to be excluded	5

2.4	Test Approach(s)	6

2.5	Test Deliverables	9

2.6	Staffing / Training Needs	10

3	Risk and mitigation	11

3.1	Test Risks / Issues	11

4	Test Environment and infrastructure	13

4	Required Infrastructure	13

5	Roles and responsibilities	14

5.1        Roles and assigned responsibilities	15

5.2       Test Team Leader………………………………………………………………...16

5.3       Software Tester…………………………………………………………………..16

6	Test Schedule	17

6.1	Milestones and schedule	17

VERSION HISTORY

| ID & Version # | Prepared By | Revision Date | Approved By | Approval Date | Reason |
| --- | --- | --- | --- | --- | --- |
| N01 | Lilit Iskandaryan | 01.05.25 | Lilit Petrosyan | 02.05.25 | Initial draft of the Test Plan. |
| N02 | Laura Arshakyan | 03.05.25 | Nelly Aroyan | 04.05.25 | Updated test scope and added new test cases. |
| N03 | Gayane Davtyan | 04.05.25 | Armine Avetisyan | 04.05.25 | Incorporated feedback from QA review. |

TABLE OF CONTENTS

INTRODUCTION

- PURPOSE OF THE TEST PLAN DOCUMENT

The purpose of this document is to communicate the testing approach that the QA team will use for the <QWALLITY APP> release.  This document is targeted to the following reader groups:

The QA Team- This document will communicate internally the process used and the scope of the testing.

The Development/Management Teams- This document will provide a clear understanding of the testing approach to all external teams.

2. TEST ITEM

2.1. PROJECT DESCRIPTION
<<QWALLITY>> APP IS CREATED FOR QUALITY ANALYSTS IN 2021.  THE IDEA OF STARTING THE COMPANY IS BASED ON THE VARIOUS GAPS DISCOVERED IN THE FIELD OF SOFTWARE QUALITY ASSURANCE OVER THE YEARS, SUCH AS:

• SHORTAGE OF QUALIFIED SPECIALISTS

• MARKET DEMAND FOR VARIOUS TESTING TYPES

• LACK OF PRACTICAL EDUCATION

• CONCENTRATION OF SPECIALISTS IN YEREVAN

• LOW-LEVEL SOFTWARE SECURITY

MISSION OF THE COMPANY EMPHASIZES THE IMPORTANCE OF THE SOFTWARE QUALITY AND SOFTWARE SECURITY.  THE MAIN GOAL IS:

- TO DEVELOP THE QA FIELD IN ALL REGIONS OF ARMENIA, TO TRAIN QA SPECIALISTS READY TO WORK IN DIFFERENT REGIONS

- TO GIVE PRACTICAL EDUCATION IN MAIN TESTING TYPES

- TO INCREASE THE LEVEL OF SOFTWARE SECURITY

SERVICES QWALLITY HAS 4 DIRECTIONS…

• QA TRAININGS

• QA OUTSOURCING

• QA CONSULTING

• PROFESSIONAL SERVICES

2.2. ITEMS TO BE TESTED / NOT TO BE TESTED

| Item to Test | Test Description | Test Date | Estimation |
| --- | --- | --- | --- |
| User Authentication | Validate that login and registration functions work correctly.Make sure users cannot obtain access to the app without registering. Ensure login and password correspond to their requirements. | 05.05.2025 | OOverall 16 hours within 2 days. Average p¦h _$7>>> 16*7=$112 |
| Navigation & UI Elements | Test the response functions of the navigation bar (such as: Home, About Us, Courses, Exercises). Ensure buttons (Register, Login, Exercises) function as expected. Verify the visibility and correctness of error messages. | 07.05.2025 | Overall 16 hours within 2 days. Average p¦h _$7>>> 16*7=$112 |
| Course Listing and Display | Ensure that courses (ID, Title, Author, Price, Date) are displayed correctly. | 10.05.2025 | Overall 24 hours within 3 days. Average p¦h$7>>>24*7=168$ |
| Validation messages | Ensure validation error messages appear when putting invalid data, or we try to access restricted functions (for ex. Non-admin users tryin to add a course will get a validation error message). Validate that error messages disappear when logging in correctly or taking corrective action. | 15.05.2025 | OOverall 40 hours within 5 days. Average p¦h$7>>>40*7=280$ |
| Non-Functional Performance Testing | Load testing, stress testing, and security testing may not be part of functional test planning as it was not specified by the client. | 20.05.2025 | Overall 40 hours within 5 days. Average p¦h$7>>>40*7=280$ |

ITEMS TO NOT BE TESTED

| Item Not to Test | Comment |
| --- | --- |
| Theme & Layout | Dark and light mode toggle |
| API Performance | API is not a priority by the client |
| Third-Party Integrations | If external services (e.g., payment gateway) are present but not part of the test plan scope, they can stay not tested. |

2.4. TEST APPROACH(S)

This section describes the methodology used by the QA team. Some examples of subsections are as follows:

Automated Testing Approaches

Automated testing is crucial for ensuring efficiency and consistency in testing the web application. Below are some key approaches:

1. UI Automation Testing

Tools: Selenium, Cypress, Playwright

Purpose: Automate regression testing of UI components such as login, navigation, and course listing.

Example: Automate the verification of error messages when an unauthorized user attempts to access restricted content.

2. API Automation Testing

Tools: Postman, RestAssured, Karate

Purpose: Ensure that backend APIs function correctly and return the correct data.

Example: Automate course retrieval API testing to check if correct course details are returned.

3. Performance Testing Automation

Tools: JMeter, Locust, Gatling

Purpose: Test system behavior under load and identify performance bottlenecks.

Example: Simulate 1000 users accessing the platform to check response times.

4. Security Testing Automation

Tools: OWASP ZAP, Burp Suite

Purpose: Detect vulnerabilities such as SQL Injection and Cross-Site Scripting.

Example: Scan input fields for security weaknesses

Testing and Traceability

To ensure a systematic testing approach, the following can be impllemented:

1. Test Artifacts Traceability

Each testing document is linked to development documents for full traceability:

| Testing Document | Linked Development Document |
| --- | --- |
| Test Plan | Business Requirement Document (BRD) |
| Test Cases | User Stories, Use Cases |
| Test Execution Reports | Test Plan, Test Cases |
| Defect Reports | Test Cases, Code Commits |
| Traceability Matrix | Requirement Specification Document |

### 2. Requirement Traceability Matrix (RTM)

- Ensures test cases are mapped to requirements and user stories.

- Helps in tracking missing or untested requirements.
Example format:

| Requirement ID | User Story | Test Case ID | Test Status |
| --- | --- | --- | --- |
| Req-01 | User login | TC-01 | Passed |
| Req-02 | Course Listing | TC-02 | Failed |

## Integration Testing

### Integration Components

- Frontend & Backend Integration: Ensure seamless communication between UI and APIs.

- Database Integration: Verify data consistency between UI, backend, and database.

Challenges & Solutions

| Challenge | Solution |
| --- | --- |
| Data synchronization issues | Implement API mocking and contract testing (e.g., Pact) |
| Slow response from third-party APIs | Use stub responses and test asynchronous processing |
| Error handling in API failures | Simulate API failures and test fallback mechanisms |

## Regular Bug Triages

### Who is Responsible?

Bug triage meetings are held regularly, involving key stakeholders:

| Role | Responsibility |
| --- | --- |
| QA Engineers | Report, validate, and prioritize bugs |
| Developers | Provide technical insights and estimate fix effort |
| Business Analysts (BA) | Assess business impact of bugs |
| Document Writers | Update user guides and test cases based on fixes |

### Bug Prioritization Criteria

- Critical (P1): Blocks key functionality (e.g., login failure).

- High (P2): Major issue but has a workaround.

- Medium (P3): Minor UI issue or usability concern.

- Low (P4): Cosmetic changes, non-blocking defects.

What kind of testings can be applied as well:

Unit Testing – Verify that individual components (e.g., login, registration, course listing) work as expected.

System Testing – Validate the complete system, including navigation and data retrieval.

Regression Testing – Ensure that new updates do not break existing functionality (if plenty of time)

Smoke Testing – Perform a basic check that critical functionalities (login, course listing) work before deeper testing.

2.5. TEST DELIVERABLES

This QA testing schedule is largely based on the development and technical publications schedules.  All dates are subject to change if the development or documentation milestones are moved.  Here are the key dates and testing periods.

| Milestone/Project | Completion/Execution Dates |
| --- | --- |
| Requirements Review/Estimation | <05/01/2025> |
| Test Case preparation | <05/04/2025> |
| Test Case review | <05/09/2025> |
| Manual Testing | <05/14/2025> |
| Automation script preparation | <05/19/2025> |
| Automation code review | <05/23/2025> |
| Regression testing(manual+automation) | <05/28/2025> |

2.6. STAFFING / TRAINING NEEDS

To ensure effective testing of the application, the following staffing and training requirements must be considered:

1. Required Testing Roles & Responsibilities

| Role | Responsibilities |
| --- | --- |
| QA Lead | To oversee test strategy, ensures process adherence, and manages test execution. |
| Manual Testers | To execute functional, UI, usability, and exploratory tests. |
| Automation Engineers | To develop and maintain automated test scripts for regression, UI, and API testing. |
| Performance Testers | To conduct load, stress, and scalability testing. |
| Security Testers | To identify vulnerabilities and conduct penetration testing. |
| Test Data Engineer | To ensure the availability of test data and handle data masking where needed. |

2. Required Skills & Training

| Skill/Training | Required For | Training Method |
| --- | --- | --- |
| Manual Testing (Functional & UI) | Manual Testers, QA Lead | Hands-on training, ISTQB Certification |
| Test Automation (Selenium, Cypress, Playwright) | Automation Engineers | Online courses, internal workshops |
| API Testing (Postman, RestAssured, Karate) | Automation Engineers, QA | Training sessions, hands-on API testing practice |
| Performance Testing (JMeter, LoadRunner, Locust) | Performance Testers | On-the-job training, online certifications |
| Security Testing (OWASP ZAP, Burp Suite) | Security Testers | Ethical hacking workshops, cybersecurity courses |
| CI/CD & DevOps (Jenkins, GitHub Actions, Docker) | Automation Engineers, QA | Internal DevOps sessions, online courses |
| Agile & Test Management (JIRA, TestRail, Xray) | All QA Team Members | Agile workshops, hands-on experience |

3. RISK AND MITIGATION

3.1. TEST RISKS / ISSUES

This section outlines potential risks and issues that may impact the testing process, along with possible mitigation strategies.

1. Key Testing Risks & Mitigation Strategies

| Risk / Issue | Potential Impact | Mitigation Strategy |
| --- | --- | --- |
| Incomplete Requirements | Ambiguity in test cases and delays in test planning | Conduct requirement reviews and maintain a Traceability Matrix |
| Limited Test Environment Availability | Inconsistent results due to shared environments | Set up dedicated test environments, use virtual environments if needed |
| Delayed Development Deliverables | Insufficient time for testing before release | Follow Agile sprints and conduct early testing (shift-left approach) |
| Third-Party API Failures | Unreliable responses affecting integration testing | Use API mocking/stubbing for testing critical workflows |
| Unavailability of Test Data | Test execution delays and incomplete test coverage | Create synthetic test data, use data masking techniques |
| Insufficient Automation Coverage | Repetitive manual testing leads to inefficiency | Prioritize automation for regression and critical workflows |
| Security Vulnerabilities | Risk of data breaches and compliance violations | Conduct regular penetration testing and security audits |
| Lack of Skilled Resources | Slower testing cycles, higher defect leakage | Conduct regular training and skill enhancement programs |
| High Bug Backlog | Delays in release and increased technical debt | Implement regular bug triage meetings with stakeholders |

2. Outstanding QA Items & Action Plan

| Outstanding Issue | Owner | Due Date | Status |
| --- | --- | --- | --- |
| Finalizing Test Plan | QA Lead | 05.22.2025 | In Progress |
| API Response Validation | Automation Engineer | 05.18.2025 | Pending |
| Performance Testing Setup | Performance Tester | 05.12.2025 | Not Started |
| Security Testing Execution | Security Engineer | 05.25.2025 | In Progress |

4. TEST ENVIRONMENT AND INFRASTRUCTURE

4.1. REQUIRED INFRASTRUCTURE

The test environment should closely resemble the production environment to ensure reliable testing outcomes.

| Component | Details |
| --- | --- |
| Application Servers | Host the web application under test. |
| Database Server | Stores test data, user records, and course details. |
| API Server | Hosts backend APIs for communication between frontend and database. |
| Test Automation Infrastructure | Selenium Grid, Cypress Test Runner, or Playwright for automated UI tests. |
| Performance Testing Setup | JMeter or Locust to simulate user load and measure response times. |
| Security Testing Tools | OWASP ZAP, Burp Suite for penetration testing. |
| CI/CD Pipeline | Jenkins, GitHub Actions, or GitLab CI/CD for automated test execution. |
| Test Data Management | Predefined datasets, synthetic data generators, and masked production data. |

| Type | Details |
| --- | --- |
| Operating System | Windows 10/11, macOS, Linux (Ubuntu/CentOS) |
| Browsers | Chrome, Firefox, Edge, Safari (for cross-browser testing) |
| Mobile Devices | Android, iOS (for mobile compatibility testing) |
| Virtualization | Docker, Kubernetes for containerized test environments |
| Database | MySQL, PostgreSQL, or MongoDB based on production setup |
| Test Management Tools | JIRA, TestRail, Xray for tracking test cases and defects |

3. Environment Management & Access Control

Separate Environments:
1. Development Environment – For unit testing by developers.
2. QA/Test Environment – Dedicated for functional and automation testing.
3. Staging Environment – Pre-production testing before release.

Access Control:

  - 1. QA Team should have admin access to test configurations.

  - 2. Developers should have read-only access to QA test environments.

  - 3. Security policies should restrict unauthorized access to sensitive data.

5. ROLES AND RESPONSIBILITIES

5.1. ROLES AND ASSIGNED RESPONSIBILITIES

| Role | Responsibilities |
| --- | --- |
| Project Manager (PM)_ Maria Manukyan | Oversees the project, manages timelines, allocates resources, and ensures deliverables meet business objectives. |
| QA Lead / Test Manager_ Sargis Hakobyan | Defines test strategy, plans test execution, manages the QA team, and ensures quality standards are met. |
| Senior Tester / QA Engineer_ Vram Aroyan | Designs test cases, executes complex test scenarios, automates tests, and mentors junior testers. |
| Junior Tester / QA Analyst_Lilit Aramyan | Executes manual test cases, documents defects, and assists with regression testing. |
| Automation Tester_Ani Avagyan | Develops and maintains automated test scripts for UI, API, and regression testing. |
| Performance Tester_Hrant Serobyan | Conducts load, stress, and scalability testing to measure system performance. |
| Security Tester_Mariam Azatyan | Performs penetration testing, vulnerability assessments, and ensures security compliance. |
| Test Data Engineer_Anna Manukyan | Manages test data creation, database testing, and ensures test data integrity. |
| Business Analyst (BA)_Avetiq Avanesyan | Bridges the gap between business requirements and test cases, ensures test coverage for business needs. |
| Developers_Ararat Hakobyan | Collaborate with QA to debug and fix defects, participate in unit testing and code reviews. |
| DevOps Engineer_Hakob Harutyunyan | Manages CI/CD pipelines, maintains test environments, and ensures smooth test automation execution. |
| Document Writer_Lilit Iskandaryan | Creates and maintains test plans, reports, and ensures traceability of test artifacts. |

5.2. TEST TEAM LEADER/MANAGER

The QA Team Leader/Manager is responsible for the following:

Team Management - Planning Tasks

- Define detailed Test schedule for team.

- Provide initial test planning for the QA team.

- Define QA Team roles and responsibilities.

- Estimate effort for the various deliverables.

- Identify training requirements.

- Identify support requirements.

- Interview candidates to fulfill the various Software Tester roles.

Team Management - Daily Tasks

- Define QA tasks to be performed.

- Resolve management issues involving QA and the development team.

- Track ongoing QA preparation and execution tasks in a schedule tool.

- Manage the QA Team (motivation, assessment, and orientation of new members).

Team Management - Weekly Tasks

- Assign tasks to various team members.

- Attend applicable management meetings for the purpose of providing QA's approval of all change requests (when applicable).

- Chairs the team status meetings.

Team Management – Ad hoc Tasks

- Manage testing of software fixes during the Beta, Final and Regression phases of Testing.

- Identify potential testing roadblocks.

- Write performance reviews of testers.

Team Management - Deliverables

- Ensure quality, timeliness of the various testing deliverables as identified in this Strategy document.

- Provide comments as the internal testing reviewers for the development deliverables (Functional Specs, design docs, etc.).

5.3.  SOFTWARE TESTER

The software tester reports to the QA Team Leader/Manager and is responsible for writing and executing manual and automated tests.  The Software Tester's responsibilities include:

Test Plan/Matrices and Scripts Preparation

- Research relevant documentation to become knowledgeable enough to understand how the application was designed for the purpose of writing Test Plans/Matrices and Scripts.

- Write test plans that can be easily reproduced.

- Write test scripts that are easy to maintain.

- Ensure test plans and scripts are Traceable to applicable requirements and functional design documents (Functional Specs, help text, Design Documents, etc.).

- Write test cases (required set-up, procedures and information).

- Attend testing overviews (if available).

Independent Verification of Test Specs/Matrices and Scripts

- Provide Test Plans/Matrices and Scripts for review by peers, development and marketing representatives.

- Incorporate review comments into Test Plans/Matrices and Scripts.

- Conduct peer reviews Test Plans/Matrices and Scripts.

Test Execution

- Execute the Test Plans and Matrices.

- Run the automated tests.

- Report problems by raising bugs in Siebel.

- Follow up on bugs previously submitted in Siebel.

Analyze Results

- Report on successful test spec/matrix completion.

- Report on successful automated test completion.

- Verify successful resolution of bug fixes by verifying the contents of the bug reports and rerunning the test where applicable.

- Identify issues that should be documented in the Readme/Release Notes.

6. TEST SCHEDULE

6.1. MILESTONES AND SCHEDULE

[Describe the describe key milestones, deliverables, efforts, start date and end date]

| Milestone | Deliverable | Effort(Person Hour) | Start Date | End Date |
| --- | --- | --- | --- | --- |
| 1.Test Planning and Strategy Development (Develop a detailed test plan, strategy, and schedule for the project). | A comprehensive test plan document detailing the testing scope, approach, resources, and timeline. | 1 week (40 hours) | 05.02.2025 | 05.06.2025 |
| 2.Test Environment Setup (Set up necessary test environments, including hardware, software, and tools for testing.) | Test Case Suite (A set of test cases that will be executed during the QA process.) | 4 days 32 hours | 05.09.2025 | 05.12.2025 |
| 3.Test Case Creation and Review (Develop test cases based on requirements and functional specifications, and review them with stakeholders.) | Test Execution Report (A report summarizing the test execution, including pass/fail rates, defects identified, and areas of concern.) | 4 days 32 hours | 05.13.2025 | 05.18.2025 |
| 4.Execution of Test Cases (Begin executing the test cases in the test environment, recording results and reporting defects.) | Defect Log (A detailed log of defects identified, their severity, status, and resolution.) | 1 week 40 hours | 05.19.2025 | 05.26.2025 |
| 5.Final Testing and Sign-off (Complete final round of testing, ensuring all issues are resolved, and prepare for project sign-off.) | Final Test Summary Report (A final report summarizing the QA process, including test results, defect statistics, and the overall quality of the product.) | 3 days 24 hours | 05.27.2025 | 05.31.2025 |